Breakdown of Costs for 
World-Wide Web Site

November 7, 1995

Installation of suitable operating system on supplied host hardware together with associated Web tools (primary and proxy server  etc.)

3 Days @ £350.00	£1,050.00

Installation and configuration of a Web ‘crawler’ (our Crystallize package and/or the Harvester trawler) to allow remote resources to be downloaded to local storage.

5 Days @ £350.00	£1,750.00

Creation of initial set of W3 resources, including use of HotJava applets.

5 Days @ £350.00	£1,750.00

On-site installation and testing

2 Days @ £350.00	£700.00

Web Seminar and Introductory Training Session (total 1 day)

1 Days @ £600	£600.00

Total	£5,850.00

Installation of clients (Netscape, Eudora etc.) together with a suitable TCP/IP protocol stack (e.g. Winsock) will only be performed during the 2 day installation and testing period and then only for testing and demonstration purposes. Installation of these clients on large numbers of machines is not included in this quotation.

These prices do not include VAT.

This quotation is valid for thirty days from the above date.

Alan Falconer Slater

Director